## Slide 1: ChadaTech’s Scrum-Agile Transition
SNHU Travel Pilot: Sprint Lessons and Methodology Evaluation
Angela Ormson
CS 250 – Professor Kurian
August 15, 2026
Notes: Final Checks:
-background still good or is it a bit gaudy? Maybe too dark?
-verify text format consistency; allow slight leniency for shaped text boxes
-all resources used? Correctly?
-verify color pallete one last time (Words white? Change background?)

## Slide 2
Scrum-Agile
Adaptability:
Respond to changing requirements
Incremental Development:
Build in smaller, usable increments
Continuous Feedback:
Inspect results and adjust regularly
Collaboration:
Share knowledge and responsibility
Value-Focused Delivery:
Prioritize work that benefits the customer
Agility means recognizing and responding to both expected and unexpected change in a timely manner. (Ozkan & Gök, 2022)
What is Scrum-Agile?
Notes: What is Scrum-Agile?
Give leadership a framework first: iterative/incremental development, customer value, inspection, adaptation, transparency (establishes vocabulary for PP)

## Slide 3
Scrum depends on collaboration rather than isolated roles: value, development, quality, and facilitation continually influence one another.
(Kavlakoglu, 2024; Natarajan & Pichai, 2024)
Focus: Product Value
Represents stakeholder and customer needs
Prioritizes and manages the Product Backlog
Clarifies what provides the greatest value
Focus: Product Quality
Verifies functionality against acceptance criteria
Identifies defects and unclear requirements
Provides feedback throughout development
Focus: Team Effectiveness
Facilitates Scrum events and practices
Helps remove impediments
Coaches self-management and continuous improvement
Focus: Product Creation
Determine how Sprint work will be completed
Build usable product increments
Share responsibility for meeting the Sprint Goal
Product Owner
Scrum Master
Developers
Tester / Quality Responsibilities
Roles on a Scrum-Agile Team
Notes: Scrum Team Roles
Product Owner, Scrum Master, Developers, and testing responsibilities with why matter and how they work together

## Slide 4
In Agile, SDLC activities overlap and repeat throughout development instead of being completed only once in a fixed sequence. (Umar & Lano, 2024; Mishra & Alzoubi, 2023)
Inspect.
Adapt.
Repeat.
Define user needs, business value, and priorities:
Requirements become user stories and acceptance criteria.
The Product Backlog can evolve as new information appears.
Determine what is needed to satisfy the requirements:
Clarify expectations, risks, dependencies, and feasibility.
Team feedback can expose ambiguity early.
Determine how the solution should function:
Create or refine the technical and user experience design.
Designs can evolve as feedback is received.
Deliver value and continue improving:
Usable functionality can be released incrementally.
Feedback and changing needs feed back into future planning.
Verify quality and expected behavior:
Test functionality against acceptance criteria.
Defects and unclear requirements provide feedback for continued development.
Build the working product increment:
Developers implement prioritized functionality.
Work occurs in smaller increments rather than waiting for the entire product.
Planning & Requirements
Analysis
Design
Development
Testing
Deployment & Maintenance
SDLC Phases in an Agile Environment
Notes: SDLC Phases in an Agile Env.
Planning/Requirements -> analysis -> design -> development -> testing -> deployment/maintenance
(Potential visual concept: recur iteratively rather than occurring once in a rigid sequence)

## Slide 5
Scrum events create recurring opportunities to plan, inspect, communicate, and adapt throughout the Agile SDLC.
(Kavlakoglu, 2024; Mishra & Alzoubi, 2023)
Sprint Planning
Establish Direction
Define the Sprint Goal
Select and plan prioritized work
Consider team capacity and requirements
Daily Scrum
Maintain Alignment
Inspect progress toward the Sprint Goal
Identify impediments and changing needs
Adjust the team’s plan as necessary
Sprint Review
Inspect the Product
Review the completed increment
Gather stakeholder feedback
Identify potential changes or future priorities
Sprint Retrospective
Improve the Process
Reflect on team effectiveness
Identify successes and challenges
Plan improvements for the next Sprint
Product Backlog Refinement
Prepare for Future Work
Clarify and further define upcoming work
Reassess priorities as requirements evolve
Break larger items into manageable work
*ongoing throughout the Sprint*
Scrum Events Across the SDLC
Notes: Scrum Events Across the SDLC
Connect SDLC to Scrum framework
Sprint Planning -> Sprint/Daily Scrum -> Sprint Review -> Sprint Retrospective w/ backlog refinement as needed

## Slide 6
Waterfall emphasizes sequential development, with each phase largely completed before the next begins. This provides structure and predictability but makes later changes more difficult to incorporate.
(Mishra & Alzoubi, 2023; Kavlakoglu, 2024)
Requirements : Define the Project
Gather and document requirements upfront
Establish project scope and expectations
Changes become more difficult after development progresses
Design : Plan the Solution
Define system architecture and specifications
Create the design before implementation begins
Prepare technical specifications for development
Development : Build the Product
Implement the approved design
Complete development according to established requirements
Testing : Verify the Project
Test the developed system against requirements
Identify defects after implementation
Corrections may require returning to earlier work
Deployment & Maintenance : Deliver and Support
Release the completed product
Maintain the system and address issues after deployment
Waterfall Development
Model
Notes: Waterfall Development Model
Give waterfall a thorough explanation before comparing to Agile: sequence development, upfront req/planning, phase completion, documentation, testing later in the lifecycles, etc.

## Slide 7
Neither methodology is universally superior; effectiveness depends on project requirements, uncertainty, stakeholder involvement, and the organization’s ability to adapt.
(Mishra & Alzoubi, 2023; Kavlakoglu, 2024; Umar & Lano, 2024)
Waterfall vs. Scrum-Agile
 | Waterfall | Scrum-Agile
Requirements | Defined extensively at the beginning Changes later can disrupt completed work | Initial requirements establish direction Requirements can evolve as feedback is received
Development | Progresses through sequential phases Larger portions of the product may be completed before delivery | Development occurs iteratively Working increments provide value throughout development
Testing & Feedback | Testing generally follows development Stakeholder feedback may occur later in the lifecycle | Testing and feedback occur throughout development process Problems and misunderstandings can be identified earlier
Managing Change | Changes can require revisiting earlier phases Best suited to greater requirements stability | Backlog priorities can adapt to changing needs Change can be incorporated between and during iterations as appropriate
Team & Stakeholder Interaction | Roles and phases are more distinctly separated Communication often follows established project steps | Cross-functional collaboration is emphasized Frequent communication supports transparency and shared understanding
Notes: Waterfall VS. Scrum-Agile
Side by side comparison
Reqs, change management, stakeholder involvement, testing, delivery, team organization, risk, and predictability (shows trade off at a glance)

## Slide 8
The SNHU Travel pilot demonstrated the practical value of adaptability: the team could respond to a major business change while preserving completed work that remained valuable.
(Mishra & Alzoubi, 2023; Umar & Lano, 2024)
SNHU Travel: Agile in Practice
The Change
Business priorities shifted
Original focus: general travel destinations
New focus: detox and wellness travel
Existing functionality still needed to be maintained
Development remained on the same schedule
Agile Response
Inspect and adapt
Product Owner clarified revised requirements
Developer retained the existing slideshow functionality
Destinations, images, and descriptions were updated
Tester revised test cases for the new requirements
Result
Preserve value while adapting
Working functionality was not discarded
Development continued toward the project goal
Testing adapted alongside development
The product changed direction without requiring a complete restart
Waterfall Consideration:
With requirements and design largely established upfront, the same change could require revisiting completed phases and create additional downstream rework.
Notes: SNHU Travel: Agile in Practice
Evidence slide
Possible example: mid-de change from grneral to detox/wellness (retained working slideshow functionality while changing content and coordinating revised requirements and testing
Brief contrast: What happened with Scrum vs. What likely would have happened under waterfall

## Slide 9
Scrum provided flexibility and transparency, but those benefits depended on communication, participation, and a team culture willing to adapt.
(Natarajan & Pichai, 2024; Ozkan & Gök, 2022)
Lessons From the Scrum Pilot
Benefits Observed
What Scrum Supported
Adaptability – changing requirements could be incorporated without restarting development
Early clarification – questions exposed ambiguous requirements before they created larger problems
Continuous testing – testing evolved alongside requirements and development
Cross-role collaboration – Product Owner, Developer, and Tester shared information throughout the project
Preserved value – completed functionality could be reused when priorities changed
Transparency – frequent communication kept changing work and expectations visible
Challenges Observed
What Scrum Required
Consistent communication – flexibility depends on information being shared quickly
Active participation – Scrum events only provide value when team members engage
Clear requirements – user stories can still contain ambiguity and require clarification
Shared accountability – team members must communicate progress, impediments, and changes
Effective facilitation – Scrum events need focus and timeboxing to remain productive
Cultural adjustment – self-management and shared knowledge can challenge teams accustomed to isolated or manager-directed work
SNHU
Travel Pilot
Notes: Lessons (Two columns)
Benefits observed: adaptability, early clarification, cross-role collaboration, transparency, incremental value, earlier testing/feedback
Challenges observed: communication overhead, requirement ambiguity still exists, scrum events consume time, requires active participation, greater individual/team accountability, cultural adjustment (already supported in retrospective)

## Slide 10
The question is not whether Agile is better than Waterfall; it is which approach best fits the project, the team, and the environment in which they must deliver value.
(Mishra & Alzoubi, 2023; Ozkan & Gök, 2022)
Choosing the Right Approach for ChadaTech
Recommendation to ChadaTech:
ChadaTech should continue expanding Scrum-Agile for projects with characteristics similar to SNHU Travel while selecting development methodologies according to each project’s individual needs.
Why? The SNHU Travel pilot successfully adapted to changing business requirements while preserving completed value. Continuous communication and testing helped identify ambiguity and support changing priorities. Scrum supported the collaboration and adaptability ChadaTech wants to develop across its teams.
Successful Adoption Requires: training and support during the transition; consistent communication and participation; leadership support for self-managing, cross-functional teams; a cultural transition—not simply the addition of Scrum events
Consider Waterfall When
Requirements are stable and unlikely to change significantly.
Scope is predictable and can be defined extensively upfront.
Sequential approvals or documentation are important to the project.
Stakeholder involvement is less necessary throughout development.
Change carries significant cost once development begins.
Consider Scrum-Agile When
Requirements are expected to evolve as new information becomes available.
Frequent feedback can improve the final product.
Incremental delivery provides useful value.
Uncertainty or changing priorities require adaptability.
Cross-functional collaboration can occur throughout development.
Notes: Choosing Waterfall or Agile: Recommendation to ChadaTech (decision slide; show decisive factors)
Requirements stability | Change frequency | Stakeholder availability | Risk/uncertainty | Team collaboration | Incremental delivery | Regulatory/documentation needs | Organizational culture
Recommendation: continue expanding scrum-agile for projects with characteristics similar to SNHU Travel, while evaluating project needs individually and supporting the cultural transition required for Scrum. (AKA don’t confuse implementing Scrum mechanics with becoming an Agile org)

## Slide 11: References
Kavlakoglu, E. (2024). Agile vs. waterfall: What’s the difference? IBM. https://www.ibm.com/think/topics/agile-vs-waterfall
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4). https://doi.org/10.1007/s13198-023-01958-5
Natarajan, T., & Pichai, S. (2024). Behaviour-driven development and metrics framework for enhanced agile practices in scrum teams. Information and Software Technology, 170, 107435. https://doi.org/10.1016/j.infsof.2024.107435
Ozkan, N., & Gök, M. Ş. (2022). Definition synthesis of agility in software development: Comprehensive review of theory to practice. International Journal of Modern Education and Computer Science, 14(3), 26–44. https://doi.org/10.5815/ijmecs.2022.03.02
Umar, M. A., & Lano, K. (2024). Advances in automated support for requirements engineering: A systematic literature review. Requirements Engineering, 29, 177–207. https://doi.org/10.1007/s00766-023-00411-0